Weekly Status Report

This document contains information for the weekly Status Reports for CSE 499

* Navi Music Visualizer
* Team members: myself
* Overall status of the project: 54 hours behind
* Number of hours
  + A) worked: 7
  + B) total to-date on the project: 33
  + C) anticipated total hours needed for completion: 120
* Accomplishments since last status report. This should be based on your proposal.
  + Created Flit class
  + Animated Flit with tail
  + Honed light equation to look super pretty
* What tasks have been completed? What milestones have been met?
  + Shallow physics have begun
* Challenges encountered since last status report.
  + No time still, I am simply too busy. Just started an internship.
* What are some problems that you didn’t realize at the beginning of the semester?
  + I waste more time sleeping than I previously thought
* How have you overcome them?
  + I optimized my sleep schedule.
* Plans/Goals for the next week. Include upcoming tasks, milestones, goals, and deliverables.
  + Add particle effects
  + Play music
  + Plan multithreading design
* SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week).
  + N/A
* Other comments for the instructor.
  + No comments yet.
* Ask a question to the instructor. He will collect the questions and answers and post them as an announcement.
  + N/A
* Ask for clarification on class instructions.
* Provide additional information about your project that the instructor might be able to help with.
  + N/A

Video on updates:

<https://youtu.be/x7-Wu9l1fck>