Navi Music Visualizer

Weekly Status Report 12

Overall Status: 47 hours behind

Number of Hours:

* Worked this Week: 9
* Worked in Total: 59 hours
* Anticipated total hours needed for completion: 80

Accomplishments since last status report (based on proposal):

* Designed new dance patterns
* Audio made to be not glitchy
* New color equations (fiancé-approved)

What tasks have been completed? What milestones have been met?

* Music plays
* Video plays in sync with music
* Volume affects FLiT volume
* Fixed the framerate to 60 (40 in preview)

Challenges encountered since last status report.

* No tiiiiiime

What are some problems that you didn’t realize at the beginning of the semester?

* I haven’t focused on the deliverables hardly at all, and I didn’t pay attention to when the semester was set to end.

How have you overcome them?

* I stopped doing those things.

Plans/Goals for the next week. Include upcoming tasks, milestones, goals, and deliverables.

* Simplify movement (predictable movement)
* Get tempo
* Create video output
* Transcribe audio lyrics
* Give color options
* Video resolution
* Ask for input and output, with a default setting
* Change random function to use a seed-number
* Speech transcription button

SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week).

* N/A

Other comments for the instructor.

* No comments yet.

Ask a question to the instructor. He will collect the questions and answers and post them as an announcement.

* Do I need all the Must-have requirements to pass?

Ask for clarification on class instructions.

Provide additional information about your project that the instructor might be able to help with.

* N/A

Video on updates:

<https://www.youtube.com/watch?v=tF4abr4pEaA>