Weekly Status Report

This document contains information for the weekly Status Reports for CSE 499

* Navi Music Visualizer (renamed)
* Team members: myself
* Overall status of the project: 9 hours behind
* Number of hours A) worked: 2, B) total to-date on the project: 4, and C) anticipated total hours needed for completion: 126
* Accomplishments since last status report. This should be based on your proposal.
  + I have a basic understanding on what the program will visually do.
  + My plan was approved
* What tasks have been completed? What milestones have been met?
  + I discussed visual design and application simplicity with my girlfriend Madi, who as a musician herself had some things to say about audio-to-video concepts.
* Challenges encountered since last status report.
  + Finding time to start
  + Picking the language to write it in
* What are some problems that you didn’t realize at the beginning of the semester?
  + The difficulty of reducing an idea to something objectively appealing and reusable
* How have you overcome them?
  + Bringing in other people’s opinions
* Plans/Goals for the next week. Include upcoming tasks, milestones, goals, and deliverables.
  + Draft scope of project
  + Get mock-up images of project
* SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week).
  + Not applicable
* Other comments for the instructor.
  + No comments yet.
* Ask a question to the instructor. He will collect the questions and answers and post them as an announcement.
  + I will ask: What language would you recommend for a desktop application that renders video (hopefully in real time)
* Ask for clarification on class instructions.
* Provide additional information about your project that the instructor might be able to help with.
  + I need to design this program so that the visuals are attractive, automated, distinct, and can properly match the song given.
  + One feature will be showing a text transcript of the music (if there are words included)

Video on updates:

<https://youtu.be/ezDTaVZUj2Y>