Weekly Status Report

This document contains information for the weekly Status Reports for CSE 499

* Navi Music Visualizer
* Team members: myself
* Overall status of the project: 18 hours behind
* Number of hours A) worked: 1, B) total to-date on the project: 6, and C) anticipated total hours needed for completion: 126
* Accomplishments since last status report. This should be based on your proposal.
  + I have a list of features to implement
  + I picked the language to write this in.
* What tasks have been completed? What milestones have been met?
  + The language was decided to be C++ to bolster my portfolio as a graphics programmer
* Challenges encountered since last status report.
  + Making this project a priority
* What are some problems that you didn’t realize at the beginning of the semester?
  + Even if I think something is truly worth my time, if I don’t schedule it out, I will probably not get to it
* How have you overcome them?
  + Resolved to make a schedule
* Plans/Goals for the next week. Include upcoming tasks, milestones, goals, and deliverables.
  + Draft scope of project
  + Get mock-up images of project
* SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week).
  + Not applicable
* Other comments for the instructor.
  + No comments yet.
* Ask a question to the instructor. He will collect the questions and answers and post them as an announcement.
  + Is prototyping in Python even worth it
* Ask for clarification on class instructions.
* Provide additional information about your project that the instructor might be able to help with.
  + No additional information

Video on updates:

<https://youtu.be/LKtRQ0G2ygc>