Weekly Status Report

This document contains information for the weekly Status Reports for CSE 499

* Navi Music Visualizer
* Team members: myself
* Overall status of the project: 51 hours behind
* Number of hours
  + A) worked: 2
  + B) total to-date on the project: 26
  + C) anticipated total hours needed for completion: 120
* Accomplishments since last status report. This should be based on your proposal.
  + Created a window that can be drawn on in C++
  + Tested max framerate (6000 fps)
  + Drew on screen
  + Cried because I’m overbooked in life
* What tasks have been completed? What milestones have been met?
  + Graphics window in C++
* Challenges encountered since last status report.
  + No time still, I am simply too busy. Just started an internship.
* What are some problems that you didn’t realize at the beginning of the semester?
  + I won’t have time for anything
* How have you overcome them?
  + Might quit my job.
* Plans/Goals for the next week. Include upcoming tasks, milestones, goals, and deliverables.
  + Get the physics engine going
  + Get FLiTs going
* SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week).
  + N/A
* Other comments for the instructor.
  + No comments yet.
* Ask a question to the instructor. He will collect the questions and answers and post them as an announcement.
  + N/A
* Ask for clarification on class instructions.
* Provide additional information about your project that the instructor might be able to help with.
  + N/A

Video on updates:

<https://youtu.be/Lt6uhYLVG4s>